New Project Preparation Form

INTERNAL DOCUMENT ONLY

Note: Steps 1–6 must be completed and signed off before a project can begin development. Please complete all sections thoroughly and accurately.

| Owner | Nada Zafer (TPM) |
| --- | --- |
| Stakeholders | Multiple — the TPM is responsible for ensuring those responsible complete it accurately and fast. |
| Escalation | The TPM should escalate as soon as a lead time is missed or something feels like it’s stalling. |
| SOP Link | https://redsoftware.notion.site/New-Project-Preparation-Standard-Operating-Procedure |

## Basic Project Tracker

| Section | Completed Date | Lead Sign Off |
| --- | --- | --- |
| Setup |  | Lead Thomas Kean |
| Project Brief |  | Lead Thomas Kean |
| Project Intro |  | Lead Thomas Kean |
| Phase 1: Design Stage |  | Lead Mariam |
| Client Figma Sign-Off |  | Lead Nada (TPM) |
| Phase 2: Project Preparation |  | Lead Nada |
| Phase 3: Pre-Development Technical Approval |  | Lead Khaled |
| Phase 4: Development |  | Lead Khaled |
| Phase 5: Completion Review & Handover |  | Lead Nada |
| Internal Closure |  | Lead Nada |

## Milestone Timeline [NEW]

Track planned vs actual dates for each major milestone. Flag slippage at weekly checkpoints.

| Milestone | Planned Date | Actual Date | Variance | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| Design Complete | {{date}} | {{date}} | {{days}} | G / A / R |  |
| Client Figma Sign-Off | {{date}} | {{date}} | {{days}} | G / A / R |  |
| Project Preparation Complete | {{date}} | {{date}} | {{days}} | G / A / R |  |
| Technical Approval Granted | {{date}} | {{date}} | {{days}} | G / A / R |  |
| Dev Sprint 1 Complete | {{date}} | {{date}} | {{days}} | G / A / R |  |
| Mid-Project Code Review | {{date}} | {{date}} | {{days}} | G / A / R |  |
| QA Complete | {{date}} | {{date}} | {{days}} | G / A / R |  |
| Client UAT | {{dat}}e | {{date}} | {{days}} | G / A / R |  |
| Handover | {{date}} | {{date}} | {{days}} | G / A / R |  |

Escalation: If any milestone is Amber for more than 3 business days or turns Red, the TPM escalates to Head of Product immediately.

# Step 1: Project Set-up

Lead time: 1 business day  |  Owner: Shared

| Section | Details | Owner |
| --- | --- | --- |
| Client Name | Bruce | Tom |
| Project Name | Clipcast | Tom |
| TPM Assigned | Nada | Tom |
| Designer Assigned | Mariam | Marie |
| Developer Assigned | Khaled | Khaled |
| Internal Slack Set-up | https://redsoftwaredevuk.slack.com/archives/C0A7BS7GF0F | Marie |
| Project Start E-mail Triggered | yes | Tom |
| HubStaff Set-up | yes | Marie |
| Resource Tracker updated | yes | Marie |
| Set-up LaunchPad on ClickUp | yes | Marie |
| Send initial client Slack Message | yes | Nada |

Notes:

# Step 2: Internal Project Handover

Lead time: 1 business day  |  Owner: Marie  |  Sources: Onboarding Form + Sales Information

| Item | Notes | Answer |
| --- | --- | --- |
| Summary | source: proposal | Clipcast is building the fastest way to capture, share, and spark conversations around the best moments in audio. |
| Problem Statement | source: proposal | Podcasts and long-form audio are exploding, yet sharing insights or memorable moments from them is painfully slow. Listeners can’t instantly capture what inspired them; creators can’t see what resonated; and valuable ideas get buried in hours of content instead of spreading through social networks. |
| Solution Statement | source: proposal | Clipcast lets users instantly capture and share short, high-impact moments from podcasts with a single tap or gesture. Each clip is auto-transcribed and added to a social feed where others can discover, comment, and save ideas that matter, turning passive listening into collaborative knowledge sharing. |
| Project Type | source: proposal | Full Application |
| Current State | source: proposal | 0>1 Design & Dev |
| Functional Requirements | source: proposal | # Functional Requirements ### 3.1 Podcast Search & Discovery # Integrate with Listen Notes API (or RSS fallback) to: # Search by title, host, or keyword. # Fetch podcast details: name, artwork, publisher, description, episode list. # Show recent searches, trending podcasts, and recommended episodes. # Tap a podcast to view its episode list and play episodes directly. # Support infinite scroll and dynamic loading. # Include a favourite (button for quick saving. ### 3.2 Podcast Favourites # Allow users to favourite/unfavourite podcasts and episodes. # Dedicated “Favourites” tab in the app. # Show podcast artwork, title, and most recent episode. # Sync favourites with user account in backend (Supabase/Firebase). # Optionally notify users when new episodes are available. ### 3.3 Podcast Player # Stream podcast episodes via Listen Notes or RSS. # Core playback controls: play, pause, seek, skip ±15s, playback speed. # Display metadata: show name, title, artwork, and duration. # Buffer last 60 seconds of audio for instant clip capture. # Continue playback when app is in background. # Resume from last position on returning. ### 3.4 Clip Capture # “Save Last 30 Seconds” button (adjustable 15–60s). # Capture buffered audio without interrupting playback. # Trigger options: # Button in player UI. # Double-tap AirPods/headset. # Triple-tap phone case. # Save metadata: episode ID, start/end timestamps, duration, and created date. # Queue offline captures and sync automatically when reconnected. # Provide visual confirmation. ### 3.5 Clip Editing # Visual waveform editor with drag-to-trim start/end points. # Add tags, title, or description (optional). # Playback preview before saving. # Save finalised clip to Personal Library and/or share directly to Feed. # Store clip metadata in backend. ### 3.6 Personal Library # Show saved clips with: # Thumbnail, episode name, duration, and creation date. # Playback, edit, delete, or share from library. # Filter or search clips by title or tag. # Include a Favourites section for podcasts. # Cloud-sync data with user account. ### 3.7 Social Feed # Feed of public/friends clips. # Display: # User avatar, clip title, waveform, and description. # Allow playback directly from feed. # Enable like, comment, and share actions. # Sort by “Trending” (most engagement) or “Recent.” # Tap clip to open full detail view (metadata + playback). # Option to follow clip creator directly from feed. ### 3.8 Follow System # Users can follow/unfollow each other. # User profiles show: # Avatar, bio, follower count, following count, public clips. # “Following Feed” showing clips only from followed users. # New clip posts from followed users trigger notifications (see below). # All clips default to public; users can toggle Private visibility. ### 3.9 Notifications System # Real-time in-app notifications (Supabase Realtime or Firebase Cloud Messaging). # Notification types: # New follower. # New clip from someone you follow. # Someone liked/commented on your clip. # A clip was shared with you. # Push notifications (toggleable in Settings). # Notifications screen showing full history. “Mark as read” and “Clear all” options. ### 3.10 Clip Sharing (External URLs) # Generate a unique public link for each clip: # Example: clipcast.app/clip/abc123 # Open link as: # Web preview page with embedded player. Deep link to in-app view (if installed). # Include share sheet integrations (WhatsApp, Twitter, Instagram, etc.). # Track link opens and shares for analytics (future expansion). ### 3.11 User Accounts & Storage # Auth via email/password, Google, or Apple. # Allow logout, delete account, and GDPR-compliant data export. |
| Platform | source: proposal | Mobile App |
| Red Software Pricing | source: proposal | Fixed Price |
| Design Brief | source: proposal | ClipCast: Product Design Brief (MVP)1. Executive Summary & Core Value - App Name: ClipCast - Core Purpose: A mobile-first platform to transform passive podcast listening into an active, shareable, and knowledge-based experience. - Solution: Allows users to instantly capture 15–60 second audio clips, which are then automatically processed with AI-generated summaries and transcripts, and saved to a personal library. - Core Value Proposition: Capture insights instantly without breaking listening flow, build a personal/searchable library of highlights, and use podcasts as a learning and reference tool. - Single Most Important Feature: Instant audio clipping with AI-generated summary and transcript, coupled with an intuitive library. - Key Deliverable: A polished, intuitive mobile interface (iOS/Android) for the Minimum Viable Product (MVP) that validates core clipping, summarisation, and library features. - Launch Target: End of March (10-12 weeks). 2. Target User & Problem StatementTarget Audience (MVP) - Primary Audience: Early-adopter knowledge workers (founders/leader) and Podcast “power listeners” (5+ hours/week). - Focus: Users who consume podcasts for learning and insight and need to quickly capture and reuse information. Problem & Pain Points - Problem: Listeners frequently encounter valuable insights but have no frictionless way to capture, remember, or reuse them without interrupting their listening. Existing podcast players are passive and ill-suited for note-taking or knowledge sharing. - Key Pain Points: - Forgetting important insights. - No native clipping/highlight functionality in major apps. - Manual, time-consuming note-taking while listening. - Difficulty sharing specific moments with context. - Podcasts feel disposable rather than reusable knowledge assets. Goals & Metrics - North Star Metric: Weekly Active Users creating at least one clip. - MVP Goals: - Validate that users actively clip and save podcast moments. - Validate AI summaries as a meaningful value-add. - Achieve strong early engagement (repeat usage, saved clips). - Key Success Indicators: Users regularly clipping and returning to saved content, strong retention within the first 30 days, and organic sharing of clips. 3. Core MVP Functional Requirements The design must prioritize a seamless experience for the primary workflow: Listen > Clip > Process > Save/Share.Core Interaction & AI Value-Add - Tap-to-Clip (Audio Clipping): Frictionless gesture to save the last 15–60 seconds of playback. This is a Freemium feature. - AI Transcription (Whisper): Generate transcript for the clipped audio for reference and search. This is a Freemium feature. - AI Summary (GPT): Automatic, brief, and suggested title for each clip. This is a Premium feature. - Metadata Tagging & Categorisation: Auto-tag clips by topic, emotion, or keyword. This is a Premium feature. Player & Content - Podcast Playback Engine: Standard controls (play/pause, seek, skip ±15s, variable speed). Must ensure background buffer for instant clipping. This is a Freemium feature. - Waveform Editor: Visual trim tool to refine clip start/end points after capture. Simple and accessible. This is a Freemium feature. - Skip Ads / Speed Up Ad Segment: Control for efficient listening. This is a Premium feature. - Lock Screen Controls: Limited 15-second rewind/forward; UX enhancements on lock screen (limited by OS). This is a Premium feature. - Personal Clip Library: Intuitive organisation of saved clips by podcast, topic, or tags. Must include search and filter options. Monetisation is TBC. Community & Growth - Community Feed (Social Layer): Showcase trending clips. Must include clear UI for playback, like, comment, and share. This is a Freemium feature. - External Clip Sharing: Generate a unique, public web-preview link for each clip (e.g., clipcast.app/clip/abc123) that includes the audio, transcript, and summary. This is a Freemium feature. - Daily/Weekly Digest Email: AI-generated recap of saved clips and learnings. This is a Freemium feature. - User Accounts: Simple authentication via Email/Password, Google, or Apple. This is a Freemium feature. 4. Visual Design & Branding - Brand Tone: Modern, clean, knowledge-focused. - Primary Color: Dark / charcoal base. - Accent Color: Teal / cyan highlight. - Typography: Open to recommendation, but must be modern and highly readable. - Inspirational Apps (for UX/UI): - Spotify: For overall polish and familiarity. - Notion: For clarity and structure in content organization. - Snipd: For conceptual alignment in the podcast clipping space (not for design replication). 5. Monetization Strategy - Model: Freemium. - Freemium Features: Core features, playback, AI transcription, and smart, subtle, non-intrusive advertising (never inside the audio). - Premium Subscription (£4.99/mo): Unlocks advanced features like unlimited clips, advanced summaries, enhanced organization, ad-skipping, and enhanced lock screen controls. 6. Focus Areas for Initial Design The UX/UI designer should focus on the following flows first: - Core Player UI: Design the playback screen with a focus on the Tap-to-Clip mechanism, ensuring a frictionless experience. - Clip Editing: Develop the Waveform Editor screen for intuitive post-capture refinement. - Personal Library: Design the clip organization, search, and filtering views for efficient knowledge retrieval. |

# Step 3: External Project Intro

Lead time: 1 business day  |  Owner: Marie

| Item | Notes | Response |
| --- | --- | --- |
| Client communication | External Slack Communication | added |
| Primary Users | Primary Audience: Early-adopter knowledge workers (founders/leader) and Podcast “power listeners” (5+ hours/week). Focus: Users who consume podcasts for learning and insight and need to quickly capture and reuse information. | Added |
| Business Model | Fixed | Added |
| Unique or Known APIs identified by client | The best API would be flagged during the technical design stage, looking at both running cost & performance. Either way, it should be back-end AI calls. These results would then be stored in a table on the database. |  |
| Deadlines | NO specific deadline stated |  |

If the client form is skipped for any reason, please write it below:

# Step 4: Phase 1 — Design

Owner: Mariam (Designer)

| Figma Link | https://www.figma.com/design/TH2Vb1mEH3Ho6nUNXm3jCo/ClipCast---Client-Review?node-id=1-206&p=f&t=WaCvGAYKNBNufDij-0 |
| --- | --- |
| Designer Estimation (business days) | {{add estimate}} |
| Notes | {{add notes}} |
| Business Model | {{describe}} |
| Notification System | Not included as standard — needs to: {{specify}} |
| Analytics Tracker | Max 1 core event: {{specify}} |
| Upsell Opportunities | Did Design think of any interesting features for Phase 2? |
| Client sign-off requested | {{date requested}} |
| Client sign-off received | {{upload screenshot}} |

✅ Client Figma Sign-Off By this point we have done multiple revisions and engaged closely with the client throughout design. This is the final confirmation. The client confirms via email that they approve the Figma. If it looks like this, we build this. This is our fixed-price scope lock.

| Item | Details | Status |
| --- | --- | --- |
| Figma link shared with client | https://www.figma.com/design/TH2Vb1mEH3Ho6nUNXm3jCo/ClipCast---Client-Review?node-id=1-206&p=f&t=WaCvGAYKNBNufDij-0 | ☐ Done |
| Client email sign-off received | {{date received}} — attach email confirmation | ☐ Done |

HARD GATE: Phase 2 cannot begin without a client email confirming Figma approval. Any feature not in the signed-off Figma is out of scope. If sign-off is not received, escalate immediately to the Head of Product.

# Step 5: Phase 2 — Project Build Preparation

Owner: Technical Project Manager

## 5.1 Design Handover

Note: Designer, PM and Lead Developer should all be present.

| Initial Design Handover Meeting Recording | https://app.fireflies.ai/view/ClipCast-Design-Handover::01KMFYXYXFJTSA52SM3JJXTAKD |
| --- | --- |
| Initial Design Handover Date | 26 March 2026 |
| Important Notes from handover | - Need email for sending bugs and feature requests - Calculation based on % of episode time to determine number of allowed clips (fair usage) - Need to clarify where ads come from - to avoid app rejection need to add the following: T&C, Privacy policy, Reporting comments. |

## 5.2 API Mapping & Access Logs

All APIs should be identified on Day 1 to avoid delays. Cross-reference with Section 6.13 (Services Checklist) to ensure nothing is missed.

| API | Why? | Access Given? | Request to client? |
| --- | --- | --- | --- |
| General Access Request | Remove single point of failure. | thomas.kean@ / Khaled@ / Lead Dev | I confirm I have requested access. |
| OneSignal (always) | Notifications | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com | Yes / No |
| Crashlytics (always) | Downtime Monitoring | {{list emails}} | Yes / No |
| UXCam | Analytics | {{list emails}} | Yes / No |
| Revenue Cat | Subscription Management | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com | Yes / No |
| Firebase | {{specify}} | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com | Yes / No |
| Supabase | {{specify}} | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com | Yes / No |
| Open AI / Gemini | AIi generated insights, transcripts and, takeaways | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com |  |
| AWS S3 and cloudfront | Media storage and caching (large volumes of data) | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com |  |
| Resend | Email services | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com |  |
| Podcast API (TBD) | Podcasts, chapters, hosts, episodes | thomas.kean@redsoftwaredevelopment.com khaled@redsoftwaredevelopment.com |  |

## 5.3 Risks, Unknowns & Dependencies [NEW]

Technical risks identified in Step 6 should also be added here. This is the single risk register for the project.

| Risk ID | Description | Prob. | Impact | Owner | Mitigation | Review | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Not received all APIs | H | H | TPM | Chase client task on ClickUp | {{date}} | Open |
| R2 | App stores not configured | H | H | TPM | Email client + ClickUp ticket | {{date}} | Open |
| R3 | Podcast API not chosen | L | H | Developer | Researching APIs against list of required information that API should return for app functionality | {{date}} | Open |
| R4 | Large media volumes impact performance and cost | H | H | Dev | Use AWS S3 for low cost and cloudfront for caching |  | Open |

## 5.4 Project Preparation

| Total Number of Tickets on ClickUp | 47 |
| --- | --- |
| ClickUp Board Snapshot |  |
| Initial Grooming Meeting Date | 1st of April 26 |
| Grooming Meeting Fireflies Link |  |
| Total project length (hours) | {{add hours}} |
| Technical Risks/Concerns identified | Yes |
| Were any spikes required? | No |
| Is escalation needed? | No |
| Tech Lead review required? | N/A |
| ClickUp Task created for review? | N/A |
| Project due date |  |

## 5.5 Sprint Readiness [NEW]

| KPI | Target | Actual | Pass? |
| --- | --- | --- | --- |
| Head of Delivery Review Score | 4/5 | {{score}} | ☐ |
| Developer Grooming Approval Score | 4/5 | {{score}} | ☐ |
| All tickets estimated on ClickUp | Yes | {{Yes/No}} | ☐ |
| All risks documented with mitigations | Yes | {{Yes/No}} | ☐ |
| Developer assigned and confirmed | Yes | {{Yes/No}} | ☐ |
| Client Figma Sign-Off on record | Yes | {{Yes/No}} | ☐ |

## Step 5: Approval & Sign-Off

| Item | Owner | Completed? |
| --- | --- | --- |
| Developer Score Added | Lead Developer | ☐ Done |
| Head of Product Score Added | Head of Product | ☐ Done |
| Company Scorecard updated | Head of Product | ☐ Done |
| Head of Product Sign Off | Head of Product | ☐ Done |
| Next Stakeholder Task added on ClickUp | TPM | ☐ Done |
| Next Stakeholder Task notified in Slack | TPM | ☐ Done |

# Step 6: Pre-Development Technical Approval Brief [UPDATED]

Owner: Assigned Developer  |  Reviewer: Technical Lead (Khaled)  |  Minimum duration: 2 working days

CORE RULE: This process is intentionally designed to slow delivery down before coding starts. The developer must think like the system owner, document decisions in detail, and attach review artifacts (ERD.md, RLS.md, ARCHITECTURE.md, RISKS.md) so the reviewer can validate architecture, security, and risk before any implementation begins. No implementation until this brief is explicitly approved.

REVIEWER SLA Once the developer submits this brief, the Technical Lead must review and respond (approve or reject with reasons) within 4 working hours. If the reviewer is unavailable, escalate to the TPM immediately. Blockers at this gate delay the entire project.

## 6.1 Process Rules & Required Attachments

| Question | Response | Example |
| --- | --- | --- |
| Has the developer completed this brief in enough detail for technical review without guesswork? | Yes / No | Yes, each decision includes reasoning, risks, and linked artifacts. |
| Has the developer avoided touching implementation code during the 2-day preparation period? | Yes / No | Yes, only planning, architecture, schema, and review artifacts were prepared. |
| Have the required review files been created? | Yes / No | Yes, ERD.md, RLS.md, ARCHITECTURE.md, and RISKS.md are attached. |
| Where are the review files located? | {{Add links}} | /docs/ERD.md, /docs/RLS.md, /docs/ARCHITECTURE.md |
| Does the reviewer have enough information to approve or reject confidently? | Yes / No | Yes, the brief and artifacts make the system easy to audit. |

## 6.2 Product Understanding

| Question | Response | Example |
| --- | --- | --- |
| Have you read and understood the full PRD, user flows, business logic, edge cases, release expectations, and dependencies? | Yes / No | Yes, reviewed PRD, flows, subscriptions, notifications, admin dependencies, and edge cases. |
| Do you clearly understand how the system should work end-to-end? | Yes / No | Yes, from onboarding to primary user journey to payments to lifecycle handling. |
| Are there any gaps, conflicts, missing states, or unclear areas between the PRD and the design? | Yes / No | Yes, PRD includes paused subscription state but design does not show it. |
| If yes, list every gap clearly. | {{Add details}} | Missing empty states, missing failed payment state, unclear account deletion flow. |
| What assumptions are you currently making? | {{Add details}} | Assuming one subscription per user, single currency, no admin impersonation in MVP. |
| Which parts are still unclear and need confirmation before development starts? | {{Add details}} | Unclear if user can recover a deleted account within a grace period. |
| What are the highest-risk features in this product? | {{Add details}} | Subscriptions, push notifications, AI accuracy, offline sync, role-based permissions. |
| Have you documented product understanding notes for review? | Yes / No | Yes, included in ARCHITECTURE.md. |

## 6.3 Technical Architecture Decisions

| Question | Response | Example |
| --- | --- | --- |
| Which backend or BaaS will be used? | Supabase / Firebase / Custom / Other | Supabase. |
| Why is this the correct backend choice? | {{Add details}} | Supabase fits relational data, auth, storage, RLS, and server-side logic needs. |
| What alternatives were considered and why rejected? | {{Add details}} | Firebase rejected because the app needs stronger relational querying and SQL reporting. |
| Does the app require server-side functions or protected backend processing? | Yes / No | Yes. |
| If yes, what must run server-side and why? | {{Add details}} | AI calls, payment confirmation, webhook processing, secure writes, admin operations. |
| Which AI-first development tools will be used? | Cursor / Copilot / Dreamflow / GPT / MCP / Other | Dreamflow, Cursor, GPT, MCP. |
| How will those tools support delivery? | {{Add details}} | Cursor for implementation, MCP for Supabase ops, GPT for architecture review. |
| If MCP or similar tooling is used, where exactly? | {{Add details}} | Schema design, RLS review, SQL generation, Figma review, documentation. |
| What technical risks have been identified? | {{Add details}} | Weak RLS, wrong payment architecture, client-side secret exposure, iOS auth rejection. |
| Have these decisions been documented in ARCHITECTURE.md? | Yes / No | Yes. |

Note: Technical risks identified here must also be added to the project Risk Register (Section 5.3).

## 6.4 Infrastructure & Region Planning

| Question | Response | Example |
| --- | --- | --- |
| Primary country or region for users? | {{Add region}} | Egypt and GCC. |
| Has backend region been chosen based on user location and latency? | Yes / No | Yes. |
| Which backend region will be used? | {{Add region}} | Frankfurt. |
| Any compliance, residency, or legal considerations? | Yes / No | No for MVP. |
| If yes, explain clearly. | {{Add details}} | User data should remain in EU region due to client policy. |

## 6.5 Database, ERD, Security Rules & Access Design

ERD and security design must be completed before UI implementation starts.

| Question | Response | Example |
| --- | --- | --- |
| Has the database schema been designed before UI work starts? | Yes / No | Yes. |
| Has the ERD been created and reviewed? | Yes / No | Yes. |
| ERD link | {{Add link}} | Supabase ERD link from Database section. |
| Has ERD.md been created for review? | Yes / No | Yes, includes table purposes, relationships, constraints, and reasoning. |
| If using Supabase, has the generated ERD link been included? | Yes / No | Yes. |
| Has RLS or equivalent security rules been fully designed before UI work? | Yes / No | Yes. |
| Has RLS.md or SECURITY_RULES.md been created for review? | Yes / No | Yes, includes table-by-table access logic. |
| Were roles and permissions mapped fully before development? | Yes / No | Yes, user, admin, manager, and support roles documented. |
| Are there flows requiring privileged backend access? | Yes / No | Yes, payments, subscription changes, admin actions, analytics. |
| If yes, how will this be handled securely? | {{Add details}} | Protected through RPC, Edge Functions, or Cloud Functions only. |
| Has the developer confirmed no sensitive business logic will run client-side? | Yes / No | Yes. |
| If Supabase: will RPC or Edge Functions be used for protected operations? | Yes / No | Yes. |
| If Firebase: will Cloud Functions be used for protected operations? | Yes / No | Yes. |
| Which operations are forbidden from running client-side? | {{Add details}} | Payment verification, entitlement changes, role updates, admin writes, secret API calls. |

✅ ERD Completeness Checklist The ERD must meet all criteria before sign-off:

- All entities from the Figma flows are represented

- Relationships use standard notation (1:1, 1:N, M:N) and are labelled

- Primary keys and foreign keys are clearly marked

- Naming conventions are consistent

- Data types specified for all columns

- Required vs optional fields indicated

- Indexes identified for frequently queried columns

- Reviewed and signed off by Tech Lead

## 6.6 Secrets, API Keys & Environment Security

| Question | Response | Example |
| --- | --- | --- |
| Does the project use any external API keys, secrets, tokens, or credentials? | Yes / No | Yes. |
| Has the developer confirmed no private key or secret will be stored in the client app? | Yes / No | Yes. |
| Where will secrets be stored? | Supabase secrets / Firebase secret mgmt / secure backend env / Other | Supabase Edge Function secrets. |
| If Supabase: are all sensitive keys in project secrets, not app code? | Yes / No | Yes. |
| If Firebase: are all sensitive keys in secure backend config? | Yes / No | Yes. |
| Which keys or secrets must never appear client-side? | {{Add details}} | OpenAI key, Stripe secret, service role key, webhook secret, Resend secret. |
| Has the developer reviewed the architecture to ensure all secret-based integrations happen server-side only? | Yes / No | Yes. |

## 6.7 Storage, Media & Delivery Strategy

| Question | Response | Example |
| --- | --- | --- |
| Does the app use heavy images, video, or media content? | Yes / No | Yes. |
| If yes, what storage strategy will be used? | Supabase Storage / S3 + CDN / Cloudinary / Other | S3 + CDN. |
| Why is this storage approach correct? | {{Add details}} | Cheaper long-term cost and better delivery for media-heavy app. |
| Has CDN delivery been considered? | Yes / No | Yes. |
| Has long-term storage and bandwidth cost been considered for the client? | Yes / No | Yes. |

## 6.8 Mobile App Technical Decisions

| Question | Response | Example |
| --- | --- | --- |
| Which state management approach will be used? | Bloc / Cubit / Riverpod / Provider / Other | Cubit. |
| Why is this correct for the system? | {{Add details}} | Cleaner business logic separation and easier maintainability. |
| Does the app require offline-first or partial offline support? | Yes / No | Yes. |
| If yes, what will be cached locally and how will sync/conflict handling work? | {{Add details}} | Draft data cached locally, synced later, server authoritative on final state. |
| Does the app use Google Sign-In? | Yes / No | Yes. |
| If yes, has Apple Sign-In also been planned for iOS compliance? | Yes / No | Yes. |
| Does the app include account deletion? | Yes / No | Yes. |
| Will deletion use soft delete, hard delete, or hybrid? | Soft / Hard / Hybrid | Hybrid. |
| Why is this deletion strategy correct? | {{Add details}} | Soft delete protects auditability, hard delete removes PII where required. |
| Have Terms & Conditions been prepared? | Yes / No | Yes. |
| Has Privacy Policy been prepared? | Yes / No | Yes. |
| Does the app use notifications? | Yes / No | Yes. |
| If yes, has Firebase been set up for push notifications? | Yes / No | Yes. |

## 6.9 Branding & Store Asset Readiness

| Question | Response | Example |
| --- | --- | --- |
| Does the project have an approved app logo/icon? | Yes / No | Yes. |
| Is the icon ready for store submission? | Yes / No | Yes, master file and PNG exports available. |
| Does the icon respect store and launcher standards? | Yes / No | Yes, readable at small sizes, no clutter. |
| Has the developer confirmed the icon works on both Android and iOS? | Yes / No | Yes. |
| Are editable source files available? | Yes / No | Yes, Figma source available. |
| If not ready, what is missing and who owns it? | {{Add details}} | Client approval still pending. |

## 6.10 Auth, Email & Communication Setup

| Question | Response | Example |
| --- | --- | --- |
| What email service will be used for auth or transactional emails? | Resend / Supabase default / Firebase / Other | Resend. |
| If Supabase Auth, has production email readiness been considered beyond default? | Yes / No | Yes. |
| Will Resend be used for production email delivery? | Yes / No | Yes. |
| Has the client been asked to set up and verify a domain for email sending? | Yes / No | Yes. |
| Has sender reputation and deliverability been considered? | Yes / No | Yes, SPF, DKIM, and domain verification planned. |

## 6.11 Payments & App Store Compliance

| Question | Response | Example |
| --- | --- | --- |
| Does the app include payments? | Yes / No | Yes. |
| What payment model is used? | IAP / Subscription / One-time / Stripe / External / Other | IAP subscription. |
| Why is this payment model correct? | {{Add details}} | Digital premium access requires IAP for platform compliance. |
| Are digital products or digital access sold inside the app? | Yes / No | Yes. |
| Has payment compliance been reviewed before implementation? | Yes / No | Yes. |
| Does the client want a free trial period? | Yes / No | Yes, 7 days. |
| Does the client want limited free app access before payment? | Yes / No | Yes. |
| If yes, what is free and what is restricted? | {{Add details}} | Free users get basic logging, paid users unlock AI features. |
| Have payment-related rejection risks been reviewed? | Yes / No | Yes. |

## 6.12 Project Ownership, Access & Setup

| Question | Response | Example |
| --- | --- | --- |
| Was the project created under the company or client org, not personal? | Yes / No | Yes. |
| Was the backend project created under the org for team access? | Yes / No | Yes. |
| Was the GitHub repository created and shared properly? | Yes / No | Yes. |
| Has khaled@redsoftwaredevelopment.com been added to GitHub and required services? | Yes / No | Yes. |
| For external services, was company/client access added alongside developer email? | Yes / No | Yes. |
| Were invitations sent to the client for services they should own? | Yes / No | Yes. |

## 6.13 Required Services Checklist

Cross-reference with API Mapping (Section 5.2) to ensure full coverage.

| Service | Status | Notes |
| --- | --- | --- |
| GitHub Repository | Done / Pending | {{notes}} |
| Supabase | Done / Pending | {{notes}} |
| Firebase | Done / Pending | {{notes}} |
| RevenueCat | Done / Pending | {{notes}} |
| Resend | Done / Pending | {{notes}} |
| Email domain setup | Done / Pending | {{notes}} |
| Apple App Store Connect | Client to create and invite | {{notes}} |
| Google Play Console | Client to create and invite | {{notes}} |
| Figma access | Done / Pending | {{notes}} |
| Third-party API credentials | Done / Pending | {{notes}} |

## 6.14 External Services Access Confirmation

| Question | Response | Example |
| --- | --- | --- |
| Have all required third-party services been identified? | Yes / No | Yes. |
| Has the client been invited to all services they should own? | Yes / No | Yes. |
| Are any services currently owned only by a developer personally? | Yes / No | No. |
| If yes, list them and explain the transfer/sharing plan. | {{Add details}} | Temporary Apple test account only, must be shared before release. |

## 6.15 Escalation Before Build Starts

| Question | Response | Example |
| --- | --- | --- |
| Are there any blockers preventing safe development start? | Yes / No | Yes, payment model approval pending. |
| Are there missing PRD details, design conflicts, access gaps, or compliance uncertainties? | Yes / No | Yes, onboarding edge cases and trial terms missing. |
| If yes, were they escalated before implementation began? | Yes / No | Yes. |
| Escalation link or reference | {{Add link}} | Slack thread or ClickUp ticket. |

## Step 6: Technical Approval Sign-Off [NEW]

HARD GATE: No implementation until this brief and all attachments are reviewed and explicitly approved by the Technical Lead.

| Item | Name | Date | Status |
| --- | --- | --- | --- |
| Developer submitted brief | {{developer name}} | {{date}} | Submitted |
| Technical Lead review | {{reviewer name}} | {{date}} | Approved / Rejected |
| If rejected: reasons documented |  |  | {{link to comments}} |
| If rejected: resubmission date |  | {{date}} |  |
| Final approval granted | {{reviewer name}} | {{date}} | ☐ Approved |

Rejection criteria: Any unanswered question, any missing artifact (ERD.md, RLS.md, ARCHITECTURE.md), any vague reasoning, or any unresolved blocker = automatic rejection.

# Step 7: Developer Project Set-up

Owner: Lead Developer  |  Complete before starting to develop.

| Item | Date of Completion |
| --- | --- |
| Package Name | {{date}} |
| Crashlytics Integration | {{date}} |
| Row Based Security Done | {{date}} |
| Google Play Connected | {{date}} |
| Apple Developer Connected | {{date}} |
| Confirmed API Access for all APIs above? | {{date}} |

ONGOING PROJECT TRACKING

Completed by the TPM on a per-sprint basis and at key milestones.

## End of Week 2 Review

Owner: Technical Project Manager

| Total Estimated Hours in Week 1 and 2 | {{Insert Hours}} |
| --- | --- |
| Actual Hours completed in Sprint 1 & 2 | {{Insert Hours}} |
| Slippage % | {{Calculate Time Slippage}} |
| Extensions to estimated hours? | {{details}} |
| API Access 100% confirmed | {{Yes/No}} — If NO: message client with warning, create ClickUp ticket. |
| App Stores Set-up and configured | {{Yes/No}} — If NO: message client with warning, create ClickUp ticket. |
| Apple Testflight Link | {{Add Link}} |
| Google Internal Testing Link | {{Add Link}} |
| Testflight/GooglePlay confirmed to: | Thomas Kean, QA, All Developers, Client |
| Send Client Week 2 Feedback form | {{confirm}} |
| External blockers to resolve? | {{details}} |
| Has the 2 week review been done? | {{Retrospective and review meeting}} |
| Project Safety Review Meeting | {{Add fireflies link}} |

# Step 8: End-of-Project Completion Review [UPDATED]

Owner: Lead Developer  |  Reviewer: Technical Lead  |  Lead Time: 2 days  |  When: After final ticket passes QA

PURPOSE This section validates execution quality, security, and readiness before handoff or release approval. It is completed by the developer and reviewed by the Technical Lead.

## 8.1 Scope Completion Review

| Question | Response | Example |
| --- | --- | --- |
| Did the delivered app fully cover the PRD and approved design? | Yes / No | Yes, except one approved deferred screen. |
| Was an AI agent used to compare implementation against PRD and design? | Yes / No | Yes. |
| PRD and design coverage score out of 10 | {{Add score}} | 8.5/10 |
| Notes from review | {{Add details}} | Main missing item is reminder email flow. |

## 8.2 Security Review

| Question | Response | Example |
| --- | --- | --- |
| Was the app reviewed for security before handoff? | Yes / No | Yes. |
| Was an AI agent used to review security and architecture? | Yes / No | Yes. |
| Security score out of 10 | {{Add score}} | 8/10 |
| What was reviewed? | {{Add details}} | RLS, auth flows, secrets, privileged endpoints, storage rules. |
| What still needs improvement? | {{Add details}} | Need better audit logging for admin actions. |
| Was the codebase checked to confirm no secrets are exposed client-side? | Yes / No | Yes. |
| Was client-side logic reviewed to confirm no protected processing happens outside backend functions? | Yes / No | Yes. |

## 8.3 Caching, Performance & Data Handling Review

| Question | Response | Example |
| --- | --- | --- |
| Was caching or local data handling reviewed? | Yes / No | Yes. |
| Was an AI agent used to review caching and performance risks? | Yes / No | Yes. |
| Caching and performance score out of 10 | {{Add score}} | 7.5/10 |
| What was reviewed? | {{Add details}} | Pagination, sync flow, image loading, local persistence, request frequency. |
| What improvements are still recommended? | {{Add details}} | Better prefetching and image optimization. |

## 8.4 Branding & Store Readiness Review

| Question | Response | Example |
| --- | --- | --- |
| Was the final app icon used in the build and store assets? | Yes / No | Yes. |
| Was the icon checked for quality at small sizes? | Yes / No | Yes. |
| Were all branding assets prepared before submission? | Yes / No | Yes. |
| Is any branding asset missing and blocking release? | Yes / No | No. |
| If yes, what is missing? | {{Add details}} | Promotional banner export pending. |

## 8.5 Deletion, Retention & Account Lifecycle Review

| Question | Response | Example |
| --- | --- | --- |
| Was account deletion tested end-to-end? | Yes / No | Yes. |
| Does implemented deletion match the planned strategy? | Yes / No | Yes. |
| Were sessions, files, tokens, and related data handled correctly during deletion? | Yes / No | Yes. |
| If soft delete: are deleted users excluded from normal access and queries? | Yes / No | Yes. |
| If hard delete: was cleanup completed without breaking system integrity? | Yes / No | Yes. |

## 8.6 Final Engineering Readiness Check

| Question | Response | Example |
| --- | --- | --- |
| Were Terms & Conditions and Privacy Policy linked correctly? | Yes / No | Yes. |
| Were sign-in providers tested on both platforms? | Yes / No | Yes. |
| Were payment flows tested in the correct environments? | Yes / No | Yes. |
| Were push notifications tested end-to-end? | Yes / No | Yes. |
| Were crash monitoring and analytics configured? | Yes / No | Yes. |
| Were all required client and service invitations confirmed? | Yes / No | Yes. |
| Is the project ready for UAT, internal QA, or release candidate approval? | Yes / No | Yes. |

## 8.7 Developer Handover Checklist

| Project Completion Date | {{Add Date}} |
| --- | --- |
| Full review on Google Test or Testflight? | {{Yes/No}} |
| Were changes made to ERD or Edge Function Plan? If so, what & why? | {{Add Details}} |
| Are loading times below 3s? | {{Yes/No}} |
| Is Caching behaving correctly? | {{Yes/No}} |
| Developer Handover package on Notion completed? | {{add link}} |
| Reported yourself as free-handed? | {{Yes/No}} |
| Posted in virtual Slack channel about the awesome job you did :D | {{Yes/No}} |

# Step 9: Project Handover

Owner: Technical Project Manager  |  Lead Time: 2 days  |  When: After final ticket passes QA

Goal: Zero loose ends. Client receives all code, assets, credentials, and knowledge.

2 Critical client moments: Beginning — you made the right decision. Ending — leaving the client on a high.

## 9.1 QA Completion Form

Owner: QA

| # | Item | Action | Who |
| --- | --- | --- | --- |
| 1 | Developer Final Ticket to QA Date | {{Add Date}} | QA |
| 2 | QA Final Test Completion Date | {{Add Date}} | QA |
| 3 | QA Full App Loom Video | {{Add Loom video}} | QA |
| 4 | QA Test | {{Insert devices tested}} | QA |
| 5 | QA Notes | {{any issues to flag}} | QA |

## 9.2 Application Sense Check

Owner: Technical Project Manager

| # | Item | Lead Time | Link/Action |
| --- | --- | --- | --- |
| 1 | Caching Works | 0–1 day | {{Add Loom video}} |
| 2 | Loading Speed working | 0–1 day | {{Add Loom video}} |
| 3 | No Visual glitches or flickers | 0–1 day | {{Add Loom video}} |
| 4 | Subscription Flow works | 0–1 day | {{Add Loom video}} |
| 5 | All page changes instant | 0–1 day | {{Add Loom video}} |
| 6 | End-to-end journey error free | 0–1 day | {{Add Loom video}} |
| 7 | PO App Quality Score | 0–1 day | {{score}} 0–10 |

## 9.3 Technical Assets

| # | Item | Lead Time | Link/Action |
| --- | --- | --- | --- |
| 1 | FlutterFlow code export saved to Notion & Drive | 0–1 day | {{CONFIRM}} |
| 2 | Environment credential report stored | 0–1 day | {{Confirm}} |
| 3 | Client OWNER of all APIs | 0–1 day | {{confirm}} |
| 4 | Client OWNER of FlutterFlow Project | 0–1 day | {{confirm}} |
| 5 | Client OWNER of Database & services | 0–1 day | {{confirm}} |
| 6 | Technical documentation handed over | 0–1 day | {{confirm}} |
| 7 | Database schema export | 0–1 day | {{confirm}} |
| 8 | Figma Link on handover | 0–1 day | {{confirm}} |

## 9.4 Handover Procedure

| # | Item | Lead Time | Action | Link |
| --- | --- | --- | --- | --- |
|  | Handover Trigger Date | 1–2 days |  | {{date}} |
| 1 | Handover e-mail sent | 1–2 days | After above confirmed | {{CONFIRM}} |
| 2 | Google Sheet & Bug tracker shared | 1–2 days | {{Confirm}} | {{add links}} |
| 3 | Handover Call | 1–2 days | {{confirm}} | {{fireflies link}} |
| 4 | Database schema export | 0–1 day | {{confirm}} |  |
| 5 | Upsell Attempt? | 0–1 day | {{confirm}} |  |

## 9.5 Post Handover Actions

| Warranty Bug Fix ended | {{date}} |
| --- | --- |
| 30-day performance review scheduled? | {{Yes/No — add date}} |
| Optional Retainer proposal sent | {{Yes/No}} |

✅ Project Retrospective (Close-Off) Every completed project must have a retrospective within 5 business days of handover.

| Retrospective Date | {{add date}} |
| --- | --- |
| Attendees | {{TPM, Lead Developer, Designer}} |
| Fireflies Recording | {{add link}} |

| Category | Details |
| --- | --- |
| What went well? | {{list 3–5 items}} |
| What caused friction? | {{list issues, delays, process failures}} |
| What should we change? | {{specific, actionable improvements}} |
| Template improvements identified? | {{changes to this Project Brief based on this project}} |
| Lessons fed into CI Sprint Retro Log? | {{Yes/No — link to entry}} |

# Final Approval & Sign-Off

| Name | {{approver name}} |
| --- | --- |
| Date | {{date}} |
| Tech Lead approval | ☐ |
| Client approval | ☐ |